Sprint 1 Plan

|  |  |
| --- | --- |
| Product Name | EZ-Recipe |
| Team Name | Treegrammars |
| Start Date | 4/12/17 |
| Sprint Number | 0 |
| End Date | 4/19/17 (Or whatever it says on the slides) |

**Goal**: *Creating Simple and Accessible Mobile Interface*

**Tasks:**

*User story*: As a user, I want to be able to navigate the mobile app so that I can use the app.

|  |  |  |
| --- | --- | --- |
| Task 1 | Learn the basics of creating an Android app | 3 hours |
| Task 2 | Create pages on the app | 1 hour |
| Task 3 | Create buttons to navigate through the pages on the app | 1 hour |

Time: 7 hours

*User story*: As a user, I want to be able to select/type in a list of ingredients so that I can get a list of recipes using those ingredients

|  |  |  |
| --- | --- | --- |
| Task 4 | Create a form for user to enter ingredients, or a drop down list of suggestions | 1 hour |
| Task 5 | Perform the search using the Food API | 2 hours |
| Task 6 | Formatting the list of results from the search | 3 hours |
| Task 7 | Formatting recipes to be displayed on the app | 2 hours |

Time: 8 hours

Total time: 15 hours

**Team Roles and Assignments:**

|  |  |  |
| --- | --- | --- |
| Thong La |  | 1,2,3,4,5,6,7 |
| Miggy Calleja |  | 1,2,3,4,5,6,7 |
| Deepak Sharma | Scrum Master | 1,2,3,4,5,6,7 |
| Brian Liu |  | 1,2,3,4,5,6,7 |
| Dianna Kwan | Product Owner | 1,2,3,4,5,6,7 |

**Scrum time:**

Wednesday 6:00-6:30

Thursday

Friday